# TNB Icoms — Deployment Plan

Frontend (Vercel) and Backend (AWS EC2) Deployment Strategy

Prepared: 20 August 2026

# 1. Overview

This document describes the deployment approach for the TNB Icoms application, which consists of an Angular single-page application (frontend) and a .NET 8 Web API (backend, following a Clean Architecture layout: Api / Application / Domain / Infrastructure / Migration) backed by a SQL Server database.

The frontend and backend are deployed independently to different platforms but communicate with the same shared database, as summarized below:

| Component | Platform | Notes |
| --- | --- | --- |
| Frontend (Angular) | Vercel | Static build served via Vercel Edge Network; calls backend API over HTTPS |
| Backend (.NET 8 API) | AWS EC2 | Hosted as a Windows/Linux service (Kestrel + IIS or systemd) behind a reverse proxy |
| Database (SQL Server) | Shared instance | Accessed by the EC2-hosted backend only; frontend never connects directly |

Architecture flow: Browser → Vercel (Angular static assets) → HTTPS API calls → AWS EC2 (.NET 8 API) → SQL Server database.

# 2. Frontend Deployment — Vercel

## 2.1 Summary

The Angular application in /frontend is deployed to Vercel as a static site. Vercel builds the Angular project and serves the compiled output from its global CDN. No server-side rendering is required.

## 2.2 Prerequisites

Vercel account with the repository connected (GitHub/GitLab/Bitbucket integration or Vercel CLI).

Node.js version compatible with Angular 18 (Node 18.13+ or 20.x) configured in Vercel project settings.

Backend API already deployed and reachable over HTTPS (see Section 3) so the production API URL is known.

## 2.3 Build Configuration

| Setting | Value |
| --- | --- |
| Framework preset | Angular |
| Root directory | frontend |
| Install command | npm install |
| Build command | npm run build (ng build --configuration production) |
| Output directory | dist/frontend/browser (Angular 18 application builder output) |
| Node.js version | 20.x |

## 2.4 Environment-specific API URL

Angular environment files (environment.ts / environment.prod.ts) should define apiBaseUrl pointing at the EC2-hosted backend's public HTTPS endpoint (e.g. via a domain such as api.tnbicoms.com fronted by a load balancer or reverse proxy). No secrets are stored in the frontend build since the API URL is public-facing.

## 2.5 Routing (SPA fallback)

A vercel.json file is added to the frontend project root with a rewrite rule so that all client-side Angular routes resolve to index.html:

{
  "rewrites": [
    { "source": "/(.*)", "destination": "/index.html" }
  ]
}

## 2.6 Deployment Workflow

1. Push/merge to the main branch triggers an automatic production deployment via Vercel's Git integration.

2. Pull requests automatically generate Preview Deployments with unique URLs for review/testing.

3. Production deployment is promoted automatically once the build succeeds (no manual approval by default; can be enabled).

4. Custom domain (e.g. app.tnbicoms.com) mapped to the Vercel production deployment with automatic TLS.

## 2.7 CORS Requirement

The backend API on EC2 must allow cross-origin requests from the Vercel-hosted frontend domain(s), including preview deployment URLs if preview environments need to call the API. CORS policy is configured in the .NET API (Program.cs) with an explicit allow-list of origins rather than a wildcard.

## 2.8 Rollback

Vercel retains all prior deployments; rollback is a one-click "Promote to Production" action on any previous successful deployment, with no rebuild required.

# 3. Backend Deployment — AWS EC2

## 3.1 Summary

The .NET 8 Web API (TnbIcoms.Api) is deployed to an AWS EC2 instance. The API connects to a SQL Server database (shared with any other consumers) using the connection string currently configured under ConnectionStrings:Default in appsettings.json, overridden per environment via appsettings.Production.json or environment variables/AWS Secrets Manager.

## 3.2 Instance Provisioning

| Setting | Recommendation |
| --- | --- |
| AMI | Windows Server 2022 (if hosting via IIS) or Amazon Linux 2023 (if hosting via systemd + Kestrel behind Nginx) |
| Instance type | t3.medium (2 vCPU / 4 GB) as a starting point; scale based on load |
| Storage | 30+ GB gp3 EBS volume |
| Networking | Deployed in a private/public subnet within a VPC; security group restricts inbound to 443/80 and 3389/22 (admin only, IP-restricted) |
| Elastic IP | Assigned so the public endpoint is stable across instance stop/start |

## 3.3 Runtime Setup

Option A — Windows Server + IIS:

Install the .NET 8 Hosting Bundle (ASP.NET Core Runtime + IIS module).

Publish the API as a self-contained or framework-dependent deployment (dotnet publish -c Release).

Create an IIS site bound to the published output, using the ASP.NET Core Module (ANCM) as in-process host.

Configure the IIS site for HTTPS using a certificate (see Section 3.5).

Option B — Linux + systemd + Nginx (recommended for lower overhead):

Install the ASP.NET Core 8 runtime on the EC2 instance.

Publish and copy the app to /var/www/tnbicoms-api.

Run the API as a systemd service (Kestrel listening on localhost:5000) with automatic restart on failure.

Use Nginx as a reverse proxy in front of Kestrel, terminating TLS and forwarding to the local Kestrel port.

## 3.4 Configuration & Secrets

Database connection string, JWT signing keys, SMTP credentials, and other secrets are NOT committed to source control; they are supplied via environment variables or AWS Systems Manager Parameter Store / Secrets Manager and injected at deploy time.

appsettings.Production.json holds only non-sensitive overrides (logging levels, allowed CORS origins, feature flags).

The API is configured to bind Kestrel to the internal port only; all public traffic passes through the reverse proxy/load balancer.

## 3.5 Networking, TLS & Domain

A domain such as api.tnbicoms.com is pointed at the EC2 instance (directly via Elastic IP, or via an Application Load Balancer for future multi-instance scaling).

TLS certificate obtained via AWS Certificate Manager (if using an ALB) or via Let's Encrypt/Certbot (if terminating TLS directly on Nginx).

Security group allows inbound 443 (HTTPS) from the internet, and restricts SSH/RDP admin access to known IP ranges or via AWS Systems Manager Session Manager (no open admin ports).

## 3.6 Database Connectivity

The EC2 instance reaches the shared SQL Server database over a private network path where possible (same VPC, VPN, or peered network) to avoid exposing the database publicly.

Database firewall/security group allows inbound SQL traffic (1433) only from the backend EC2 instance's security group/IP.

Connection string uses a least-privilege SQL login scoped to the application database, not a sysadmin account.

EF Core migrations (TnbIcoms.Migration project) are applied as part of the deployment step, before the API service is restarted, to keep schema in sync.

## 3.7 Deployment Workflow

1. CI pipeline (e.g. GitHub Actions) builds and runs tests on push to main.

2. On success, dotnet publish produces a release artifact.

3. Artifact is copied to the EC2 instance via AWS CodeDeploy, S3 + pull script, or SCP/SSH in a simpler setup.

4. Pending EF Core migrations are applied against the shared database.

5. The application service (IIS app pool recycle, or systemctl restart tnbicoms-api) is restarted to pick up the new build.

6. Health check endpoint (e.g. /health) is polled to confirm the new deployment is serving traffic before considering the release complete.

## 3.8 Monitoring & Backups

CloudWatch agent installed on the EC2 instance for CPU/memory/disk metrics and log shipping.

Application logs (Serilog/ILogger output) shipped to CloudWatch Logs or a file share reviewed periodically.

Database backups follow the existing SQL Server backup schedule/policy; EC2 instance itself is covered by an AMI/EBS snapshot schedule for disaster recovery.

## 3.9 Rollback

Keep the previous published release folder alongside the new one; rollback is performed by re-pointing IIS/systemd at the previous release folder and restarting the service. If a migration was applied as part of the failed release, a corresponding down-migration or restore-from-backup plan should be confirmed before rollback.

# 4. Cross-Cutting Concerns

## 4.1 CORS & API Access

Backend CORS policy explicitly allows the Vercel production domain and any approved preview domains. Credentials/cookies are avoided in favor of bearer tokens where possible to simplify cross-origin auth.

## 4.2 Environments

| Environment | Frontend | Backend | Database |
| --- | --- | --- | --- |
| Production | Vercel production deployment (main branch) | AWS EC2 production instance | Shared production SQL Server |
| Staging (optional) | Vercel preview deployment | Separate EC2 instance or staging slot | Staging database or isolated schema |

## 4.3 Future Considerations

If backend load grows, the single EC2 instance can be placed behind an Application Load Balancer with an Auto Scaling Group.

Containerizing the .NET API (Docker) would ease a future migration to ECS/EKS without changing the frontend deployment model.

A managed database service (RDS SQL Server) could replace a self-managed SQL Server instance for easier backups/HA, without impacting the frontend or the API's connection-string-based integration.